## Slide 1
Proudly recognised by
TTN Proposal | MediCare Health Network
Date : 11 Sep 2026
Ref : TRAIN-RFP-002
Notes: ChatBot Development - Sales & After Sales ( Text to sequel problem)

## Slide 2: Agenda
Executive Summary and Our Understanding of Project Requirements
Proposed Technical Solution Approach
Success Stories
Project Plan and Key Deliverables
Commercial Summary

## Slide 3: Executive Summary
TTN proposes a secure, patient-centric digital health portal for MediCare Health Network. The solution enables appointment booking, telehealth, medical records access, and prescription management while meeting Australian healthcare privacy and My Health Record integration requirements.

## Slide 4: Why TTN?
Proven UX & Mobile Expertise
We specialize in building intuitive, high-performance mobile applications with seamless user journeys - critical for customer engagement and retention.
Domain-Focused Delivery
Our extensive experience in iGaming with real-time data integration, media streaming, and interactive user features aligns perfectly with your racing platform requirements.
End-to-End Ownership
From design and development to deployment and support, we provide full-cycle mobile app services- ensuring speed, quality, and continuity.
Scalable Architecture
Our solutions are designed to grow with your user base, ensuring performance and reliability under peak traffic conditions

## Slide 5: Our Understanding of Requirements
Patient registration with identity verification and MFA login.
Online appointment scheduling across 45 clinic locations.
Secure messaging between patients and care teams.
View lab results, discharge summaries, and immunisation history.
Telehealth video consultations with calendar integration.
My Health Record (MHR) consent-based document upload and retrieval.

## Slide 6: Key Application Modules
Races & Profiles
Search and Filter, Past and Upcoming Races
Search and View Profile Pages for Tracks, Jockeys, Trainers, and Runners
User Access & Account Management
User Registration
User Login
Forgot Password
Show Account Details
Add Jockeys and Trainers to Blackbook
Show Blackbook Activities
Race Calendar & Planner
View Race Details for Upcoming and Past Races using the Race Calendar
Search, Filter and Export Race Details using Race Planner
Races, Results & Replays
Stream Races and Replay Feeds in-app from Betting Partners.
Redirect to Queensland Non-TAB Racing YouTube channel to Stream Replay Feeds from other sources..
Show Real-Time Race Results.
View and Download Steward and Sectional Reports.
React Native mobile app and responsive web portal on Azure.
FHIR R4 APIs for clinical data exchange with existing EMR (Cerner).
Azure AD B2C for patient identity with passwordless OTP option.
Twilio Video for HIPAA-compliant telehealth sessions.
Notification service for SMS/email reminders via MessageMedia.
News & Notifications
Search and View Racing News Items
Search and View Business Awareness pages such as Ownership, Career & Training, Infrastructure, Open API details etc.
Get Push Notifications for Race Alerts & Updates.

## Slide 7: Non Functional Requirements
Zero-trust network architecture with private endpoints for all PaaS services.
FHIR server (HAPI) as integration hub between portal and Cerner EMR.
Immutable audit logs stored in Azure Log Analytics for 7 years.
Automated CI/CD with SAST/DAST gates in Azure DevOps pipelines.
Disaster recovery with geo-redundant storage and 4-hour RTO target.

## Slide 8: Non Functional Requirements
Compliance with Australian Privacy Principles (APPs) and ISM Essential Eight.
All PHI encrypted at rest (AES-256) and in transit (TLS 1.3).
Role-based access control with break-glass procedures for emergencies.
Annual IRAP assessment pathway aligned with MediCare security policy.
Patient consent management for data sharing and MHR integration.

## Slide 9: Key Assumptions and Dependencies
Cerner FHIR API sandbox available within 3 weeks of project start.
MediCare provides clinical workflow SMEs for fortnightly workshops.
MHR integration subject to ADHA conformance testing timelines.
Content localisation limited to English for initial release.
Training for 200 clinic staff included in scope.

## Slide 10: In Scope and Out of Scope
In Scope
Not Estimated
Cerner FHIR API sandbox available within 3 weeks of project start.
MediCare provides clinical workflow SMEs for fortnightly workshops.
MHR integration subject to ADHA conformance testing timelines.
Content localisation limited to English for initial release.
Training for 200 clinic staff included in scope.
Project Discovery, Design, Development and Deployment.
  Mobile Application Development
UX and Visual Designs of all the screens
Manual QA Testing for the developed features
CI/CD Implementation
UAT support and deployment
Go-Live Support
Hypercare /Warranty Support(2 Weeks)

## Slide 11: Agenda
Executive Summary and Our Understanding of Project Requirements
Proposed Technical Solution Approach
Success Stories
Project Plan and Key Deliverables
Commercial Summary

## Slide 12: Solutioning Highlights
React Native mobile app and responsive web portal on Azure.
FHIR R4 APIs for clinical data exchange with existing EMR (Cerner).
Azure AD B2C for patient identity with passwordless OTP option.
Twilio Video for HIPAA-compliant telehealth sessions.
Notification service for SMS/email reminders via MessageMedia.

## Slide 13: Proposed High Level Architecture
Mobile Application
UI layer Screens
Mobile
User
Racing Queensland Backend APIs
Firebase
Business Logic Layer
Network Service
Local Storage
Analytics
Push
Notifications
Crash
Reporting
Data Layer
3rd Party

## Slide 14: Architecture Considerations
Component | Key Considerations
Mobile Application Development Platform | Cross-platform technologies like Flutter or React Native to be considered for mobile application development. They will enable us to use a single codebase for both Android and iOS, reducing development time and costs while increasing code reuse and maintainability.
On-the-fly Deployment | On-the-fly deployment enables pushing app updates without app store resubmission-natively supported in React Native via CodePush and achievable in Flutter using Shorebird. This is particularly useful for hot-fixes and minor changes.
Performance Optimisation | Responsive UI and smooth animations, lazy loading of images, pagination and optimised asset management.
API Integration | RESTful API integration using the existing APIs utilised by the Web platform.
Security & Data Protection | Any user data to be securely stored in keychain and encryption if required. Secure communication using HTTPS. Authentication using existing backend architecture.
Analytics & Crash Monitoring | Firebase Analytics(or any other preferred tool) to be utilised for analysing user behavior, page views and clicks. Crash reporting and error monitoring to be dove via Firebase Crashlytics.
Deployment Strategy | App Store and Play store guidelines compliance. CI/CD pipeline for automated deployment for different environments.

## Slide 15: Mobile Development Platform - Comparison
Factors | REACT NATIVE | Flutter
Performance/Speed | High | High
OTA Updates (Without going through App Store) | Possible (Using Codepush or Expo) | Possible
Technologies Used | React/ React-Native/ Native Components | Dart
Development Time | Medium | Medium
Debugging | Easy | Easy
Community Support | High | High
Backed By | Facebook/ Open Source | Google/ Open Source
Build Size | Medium | Highest
Code Reuse between Platforms | 70-80% | 70-80%
Support for OS Upgrades | Medium | High
Ability & Support for 3rd party hardware / SDK | Medium | Medium
Zero-trust network architecture with private endpoints for all PaaS services.
FHIR server (HAPI) as integration hub between portal and Cerner EMR.
Immutable audit logs stored in Azure Log Analytics for 7 years.
Automated CI/CD with SAST/DAST gates in Azure DevOps pipelines.
Disaster recovery with geo-redundant storage and 4-hour RTO target.

## Slide 16: Agenda
Executive Summary and Our Understanding of Project Requirements
Proposed Technical Solution Approach
Success Stories
Project Plan and Key Deliverables
Commercial Summary
‹#›

## Slide 17
Project Management Approach
Engagement
Kick off & Discovery
Iterative Development
1 2 3 . .
Continuous Evolution of Working Software
UAT
Go-Live
Hypercare
Support
Iterative & Incremental
Collaboration
Test Framework Setup
Dev & CI Setup
Project Setup & Preparation
Analyse
Design
Code
Test
Deploy
Repeat
Project Manager/Business Analyst
Agile Based iterative Development Approach
TTN Engineering Team
Tech & Functional Discovery
Technical lead
DevOps Experts
Ui/UX Expert
Mobility Developer
Quality Analyst
Discovery (3 weeks): clinical workflows, integration mapping, security design.
MVP Build (12 weeks): registration, appointments, messaging, records view.
Integration Sprint (6 weeks): Cerner FHIR, MHR, telehealth, notifications.
Pilot & Rollout (5 weeks): 5-clinic pilot, feedback, phased national rollout.
Change management and staff training embedded in each phase.

## Slide 18
Project Governance Model
Racing Queensland Stakeholders
Month Demo
Month Planning
Daily Stand-ups
Joint Retrospective
Engagement Highlights
TTN Executive Leadership and Business Unit Head
Racing Queensland Executive
Leadership
TTN Delivery Director /
Project Manager
Direction & Program Updates
Direction & Program Updates
Product Manager, Racing Queensland
Escalate Risks & Issues
Monthly Governance Checkpoints (SteerCo)
TTN Team
TTN Engineering
Team
Project Manager
Steering
Committee
Program
Management
Committee
Program
Execution
Team

## Slide 19
Project Plan
Activities /Timelines | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 | Week 14 | Week 15
Design & Discovery Phase |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Agile based Iterative Development and Testing ( end to end features) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
UAT and Go Live (2 Weeks) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Hypercare Support ( For 2 Weeks Post Go-Live) |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Discovery
Discovery (3 weeks): clinical workflows, integration mapping, security design.
MVP Build (12 weeks): registration, appointments, messaging, records view.
Integration Sprint (6 weeks): Cerner FHIR, MHR, telehealth, notifications.
Pilot & Rollout (5 weeks): 5-clinic pilot, feedback, phased national rollout.
Change management and staff training embedded in each phase.
Product Increment Review
UAT and Go-Live
Design Phase

## Slide 20: Agenda
Executive Summary and Our Understanding of Project Requirements
Proposed Technical Solution Approach
Success Stories
Project Plan and Key Deliverables
Commercial Summary
‹#›

## Slide 21
Proposed Engagement Model
Project will be executed in Iterative Agile manner for each phase with the following iterations-
  Agile-based Development
  UAT and Go-Live
Any delay in project due to reasons beyond TTN will warrant a change request against the impacted man days
If there are any changes to assumptions or delays caused due to dependencies from Racing Queensland, impact on effort, timelines and cost would need to be assessed and will go through change request process.
Total price for the entire project as per requirements outlined in the proposal would be:
  Price Before dIscount : AUD 80,712.63
  Discount : 5%
  Final Price After discount : AUD 78,727.00
All mentioned prices are exclusive of applicable taxes.
Payment Milestones has been added in the following slide.
All the invoices would be considered accepted by the customer if there is no objection in 5 days.
Payment terms are 30 calendar days from the receipt of the invoice.
Fixed Price Fixed Scope Engagement
Commercial Summary

## Slide 22
Payment Milestones
Payment Milestones | Cost in AUD
Kickoff | 10% of total cost | AUD 8,473
Discovery Phase ( 2 Weeks) Sign off | 10% of total cost | AUD 8,473
Week 6 Completion | 25% of total cost | AUD 21,682
Week 10 Completion | 30% of total cost | AUD 27,418
UAT Sign off | 20% of total cost | AUD 17,945
Project Go-live | 5% of total cost | AUD 3,736
Hypercare | TTN Investment | 0
Total Cost | AUD 87,727

## Slide 23: Agenda
Executive Summary and Our Understanding of Project Requirements
Proposed Technical Solution Approach
Success Stories
Project Plan and Key Deliverables
Commercial Summary
‹#›

## Slide 24
Since 2018, TTN has been a strategic partner in Tabcorp’s transformation, evolving from supporting its digital arm to over 150 people enabling digital, gaming, data, trackside, retail, and cybersecurity. Together, we have delivered groundbreaking solutions at scale.
From omni-channel innovations like a cross-platform betting app, integrating web and mobile experiences, customer engagement and personalisation through Adobe Target, Analytics, and AEM, to infrastructure modernisation with Infra as Code, AWS Cloud optimisation, and Graviton migration, to reducing manual testing by 45% through automation.
We have enabled compliance adherence through AML/CTF tools for Enhanced Customer Due Diligence and suppression management.
Our work includes cutting-edge betting features like Same Game Multi for sports, Blackbook for racing, and Retail in-play initiatives to boost engagement and custom experiences.
Australia
‹#›

## Slide 25
TTN successfully rebuilt the entire Sky Racing Website, optimised for SEO, and implemented a microservices-based architecture that is highly resilient and scalable, hosted on AWS. In addition to enhancing core digital properties, TTN streamlined content curation through a custom-built CMS, enabling auto and personalised playlists based on user preferences, which significantly improved operational efficiency. The platform features live race streaming and VOD content, leveraging a comprehensive technology stack that includes Kotlin, Swift, Java, MongoDB, Spring Boot, and more.
Australia
‹#›

## Slide 26
Tata Play partnered with us to reimagine their digital platforms - bringing innovation to both entertainment and customer self-service.
We engineered a secure OTT solution featuring Live TV, VoD, DRM integration, and user-friendly tools like remote recording and rich analytics. In parallel, we developed a React Native-based Self-Care app with a unified Android/iOS codebase, enabling faster releases and seamless CRM/payment gateway integration.
Powered by a microservices architecture, the platforms are scalable, resilient, and experience-driven.
Achieved 70%+ mobile engagement, improved app ratings, higher user adoption, and increased recharge and upsell conversions across digital channels.
India
‹#›

## Slide 27
Quick Recap
TTN proposes a secure, patient-centric digital health portal for MediCare Health Network. The solution enables appointment booking, telehealth, medical records access, and prescription management while meeting Australian healthcare privacy and My Health Record integration requirements.